# Power BI Intake Approval – Executive Overview

Organization: Large Banking / Financial Services Enterprise
Objective: Structured intake and approval for Power BI use case with clearly defined blockers

## Use Case Description / Background

- Request for Power BI dashboard to provide near real-time insights into Retail & Commercial Banking Performance (loans, deposits, credit risk, revenue trends).

- Data sources span on-prem core banking systems, data warehouse, and cloud-based analytics platforms (Azure).

- Current reporting is fragmented across Excel and legacy BI tools, causing inconsistent metrics and delayed decision-making.

## Scope

Included: - Centralized Power BI semantic model - Integration with On-Prem SQL Server, Teradata, and Azure Data Lake - Standardized KPIs for Finance and Risk teams - Role-based access control (RBAC) and row-level security

Excluded: - Advanced predictive modeling & AI (future phase) - Non-finance operational dashboards - Real-time trading analytics

## Business Value Proposition (Hybrid Cloud Strategy)

- Enables single source of truth across hybrid data platforms (On-Prem + Azure)

- Improves executive decision-making through consistent financial KPIs

- Reduces reporting cycle time by 40–60%

- Supports regulatory compliance and audit readiness

- Optimizes infrastructure cost by leveraging Azure scalability while retaining sensitive data on-prem

## Key Activities

- Intake requirement workshop & stakeholder alignment

- Data source validation & security assessment

- Power BI architecture design (Hybrid model)

- KPI definition and governance approval

- Development & UAT

- Security, compliance and performance validation

- Production deployment and live monitoring

## 🚫 Intake Approval Blockers (Must Be Resolved)

- Data Security & Compliance Review Pending
Regulatory approval for hybrid data movement not finalized.

- Undefined KPI Ownership
No confirmed business owner for financial metric definitions.

- Incomplete Data Lineage & Quality Assessment
Source system inconsistencies and missing data governance sign-off.

- Hybrid Architecture Cost Model Not Approved
Azure capacity and licensing cost allocation unresolved.

✅ Approval to proceed will be granted once all blockers are formally resolved and signed off by Data Governance, Security, and Finance Leadership.

Here is a concise write-up for a Cloud Service Portability Matrix (Exit Strategy) for Power BI as a Service & Reporting Platform that can be used in governance or architecture documentation:

Cloud Service Portability Matrix (Exit Strategy) – Power BI Reporting Platform

Purpose

Define the organization’s ability to migrate, replace, or disengage from Microsoft Power BI with minimal disruption, ensuring business continuity, regulatory compliance, and vendor risk mitigation.

Overview

Power BI, as a SaaS-based reporting and analytics platform, introduces dependencies on Microsoft ecosystem services such as Azure Active Directory, Azure Data Lake, Microsoft Fabric, and Power BI Service. While deeply integrated, a structured exit strategy ensures portability of data, reports, and analytical logic to alternate BI platforms if required.

Power BI Portability Matrix

| Component | Dependency Level | Portability Rating | Exit Strategy / Mitigation |
| --- | --- | --- | --- |
| Power BI Reports & Dashboards (PBIX) | High | Medium | Export to PBIX files and re-platform to Tableau, Looker, or Qlik with report redesign |
| Semantic Models (Datasets) | High | Low | Rebuild model structures in alternate BI tools; store business logic in centralized data layer |
| Data Sources (ADLS, SQL, Teradata) | Medium | High | Data remains platform-agnostic (Parquet, Delta, SQL) enabling reusability |
| DAX Calculations | High | Low | Convert to equivalent logic in target BI tool (SQL/MDX/LookML) |
| Power BI Service (SaaS) | High | Low | Replace with alternative BI hosting platform |
| Security Model (RLS/AAD) | High | Medium | Map to target tool RBAC and identity federation system |
| Gateway Infrastructure | Medium | High | Decommission and reconfigure to alternate BI services |

Exit Strategy Summary

- Maintain data portability by keeping all raw and curated data stored in open, cloud-neutral formats (Delta, Parquet, SQL).

- Externalize business logic where possible into the data layer or semantic abstraction layer rather than embedding heavily in DAX.

- Enforce version control and backup of PBIX files in centralized repositories (Git, SharePoint, Azure DevOps).

- Establish standardized documentation of report metadata, measures, KPIs, and data lineage.

- Define a migration playbook for transitioning to alternate BI tools such as Tableau, Qlik, or Looker.

Strategic Benefits

✅ Minimizes vendor lock-in
✅ Ensures regulatory compliance readiness
✅ Supports multi-cloud and hybrid BI flexibility
✅ Enables faster transition during vendor or licensing changes
✅ Reduces modernization risk

If you’d like, I can convert this into:

- Executive slide format

- PDF governance document

- Detailed technical exit framework

- Multi-cloud BI comparison matrix (Power BI vs Tableau vs Looker)

Just tell me the format you need.

Nice — below is a focused, review-ready Architecture Review & Approval pack you can drop into a Power BI service approval slide or architecture review doc for a financial-services hybrid deployment (on-prem ⇄ Azure / Databricks / ADLS Gen2 / Cosmos DB). I’ve organized it so you can copy sections straight into a slide + backup notes. I included authoritative citations for the key technical claims.

Design overview

A hybrid Fabric/Power BI as-a-service architecture that keeps sensitive systems and source data on-prem while using Azure for scalable analytics and reporting. Key parts:

- On-premises sources: transactional DBs, data warehouse, files, mainframes, legacy systems.

- Secure network connectivity: ExpressRoute (primary) ± VPN failover or site-to-site VPN. Private endpoints and Private Link for Azure services.

- Data movement & ingestion: Fabric pipelines / Azure Data Factory (or Dataflow/Copy Job) using Self-Hosted Integration Runtime (SHIR) or On-Premises Data Gateway (depending on workload).

- Landing & storage: ADLS Gen2 (lakehouse), or Fabric Lakehouses.

- Processing: Azure Databricks (VNet-injected + Private Link) or Fabric compute (Notebooks/SQL/Delta) for ETL, transformations, and ML.

- Operational datastore(s): Cosmos DB (private endpoints) for low-latency lookups / operational APIs.

- Analytics & reporting: Power BI service (or Microsoft Fabric workspaces) with Direct Lake / DirectQuery for near-real-time, or scheduled import refresh for larger models. Use virtual network data gateways or on-prem gateway for live connections when required.

- Security, governance & audit: Azure AD / Entra for identity, Purview/Microsoft Purview for catalog & lineage, encryption with CMK if required.

(Reference: Microsoft Fabric hybrid example and Power BI gateway guidance.) Microsoft Learn+1

Design rationale & primary use-cases (financial services)

Why this hybrid design for a bank/financial org:

- Regulatory & data residency: keep raw/PII data on-prem while using cloud analytics for scale and collaboration.

- Separation of concerns: on-prem transactional systems remain unchanged; cloud is used for analytics, model training, and BI distribution.

- Scalable analytics: Databricks/Fabric compute for large-scale batch and streaming analytics needed for fraud, AML, risk scoring, trade surveillance.

- Low-latency operational lookups: Cosmos DB for runtime scoring and apps.

- Controlled access for reports: Power BI service with row-level security and capacity isolation (Premium) to support large user base with SLAs.

Example use cases: fraud detection pipelines (near-real-time), AML analytics combining on-prem transaction logs with cloud enrichment, enterprise reporting and financial close dashboards, customer 360 and propensity models served via Databricks → Cosmos DB.

Design benefits

- Security + compliance: private connectivity, private endpoints, CMK, and gateway patterns preserve regulatory controls. Microsoft Learn+1

- Scalability & performance: offload heavy compute to Databricks/Fabric; scale storage independently with ADLS Gen2.

- Operational flexibility: mix of DirectQuery and cached models to balance freshness vs. performance.

- Reduced lift on on-prem infra: burstable compute in cloud for model training or backfills.

- Centralized governance: integrated cataloging (Purview/Fabric) and centralized authentication (Entra/AD).

Data flow (end-to-end) — high level

- Capture: on-prem sources (SQL, Oracle, files) → SHIR / On-prem Data Gateway installed in DMZ or trusted host. Microsoft Learn+1

- Transport: data copy jobs (Fabric pipelines / ADF) use ExpressRoute / VPN for private network transport to Azure storage (ADLS Gen2) or ingest via secured endpoints. Microsoft Learn

- Landing: raw data lands in ADLS Gen2 / Fabric Lakehouse (encrypted).

- Transform: Databricks/Fabric notebooks and jobs transform into curated Delta tables or push processed data to Cosmos DB for operational use. Use Private Link / VNet integration for Databricks. Microsoft Learn

- Serve: Power BI connects to curated datasets via Direct Lake or DirectQuery (for up-to-minute freshness) or imports scheduled refreshes. For live on-prem data, Power BI uses On-premises Data Gateway or virtual network gateway (Premium). Microsoft Learn+1

- Consume: end users view reports in Power BI Service (or Fabric Workspaces); governed by Entra identity and workspace/capacity access controls.

Design scope (what this approval covers)

- Connectivity: ExpressRoute + VPN failover, Private Link design for Databricks, Private Endpoints for ADLS/Cosmos.

- Data ingestion: SHIR and gateway installation plan, pipeline cadence, CDC considerations.

- Compute/storage: ADLS Gen2 (lakehouse), Azure Databricks workspace type (VNet injection), Cosmos DB (regions, offers).

- BI infra: Power BI tenant settings, workspace setup, premium capacity decision (PPU vs capacity), gateway placement.

- Security & compliance: encryption (at rest/in transit, CMK), network policies, least privilege IAM, audit logging.

- Governance: Purview/metadata, data classification, RLS/row-level security patterns.

- Operational: monitoring, backups, runbooks, DR/BCP approach.

Required Azure resource types & components

- Network: Virtual Network(s), subnets, Network Security Groups, ExpressRoute circuit, VPN gateway, route tables. Microsoft Learn

- Connectivity: Private Link / Private Endpoints, front-end/back-end private connectivity for Databricks. Microsoft Learn+1

- Compute & data: Azure Databricks (workspace), ADLS Gen2 storage accounts, Cosmos DB (API choice), Azure SQL/Synapse (optional).

- Integration: Azure Data Factory or Fabric Pipelines, Self-Hosted Integration Runtime (SHIR), On-Premises Data Gateway (for Power BI live queries). Microsoft Learn+1

- Identity & governance: Azure AD/Entra, Microsoft Purview, Key Vault (CMK), Azure Monitor/Log Analytics.

- BI: Power BI service tenant, Premium Capacity (P SKUs) or Premium Per User (PPU) for smaller footprint; gateway VMs/servers for on-prem connectivity. Microsoft+1

Licenses / pricing options (high level)

- Power BI Pro: per user — required for content authors & sharing. (Pro → newer prices: $14/user/mo as of 2025 pricing change.) Microsoft+1

- Power BI Premium Per User (PPU): per user for advanced features (larger models, incremental refresh). Useful for pilot groups. (Price changed to ~$24 PPU in 2025 per MS messaging.) Power BI

- Power BI Premium capacity (P SKUs): dedicated capacity for large enterprise deployments (monthly capacity pricing). Use when thousands of consumers or strict SLA/embedding requirements exist. (Check current MS pricing page for exact $/month.) Microsoft

- Azure services: Databricks (DBUs + VM costs), ADLS Gen2 storage (capacity + egress), Cosmos DB (RU/s or serverless), ExpressRoute (circuit + provider), Virtual Network NAT/egress costs, Private Link charges. Cost drivers: compute cluster sizes, retention, concurrency, egress. (Refer to pricing calculators for exact figures.)

Approval note: include model for forecasted monthly DBU, storage + networking egress, and Power BI capacity vs PPU user count to present a TCO comparison.

Concerns, limitations & considerations (approval-level)

Security & compliance

- Gateways and SHIR are critical attack surface points — require hardened hosts, patching, and monitoring. Microsoft Learn

- Private Link and Private Endpoints reduce internet exposure but add DNS and routing complexity; ensure split-DNS and private DNS zones are defined. Microsoft Learn

Network & latency

- ExpressRoute reduces latency and increases throughput; however ExpressRoute + Private Link design needs detailed network architecture. Consider VPN fallback. Microsoft Learn

Cost

- Egress and Databricks compute can be significant; choose model: burstable clusters, job clusters, spot instances where appropriate. Power BI Premium capacity is expensive but required for high concurrency/large models. Microsoft

Operational

- Gateway/SHIR sizing and HA: SHIR requires host(s) on-prem with sizing for throughput and failover. Gateway versions affect supported features (keep up to date). Microsoft Learn+1

- Model size and refresh: very large semantic models may require Premium capacity or Fabric’s lakehouse + Direct Lake to avoid pushing huge datasets into Power BI import mode. Microsoft Learn

Feature gaps / vendor nuance

- Some Fabric features and integration patterns evolve rapidly—confirm latest supported connectors and gateway compatibility during implementation. (Microsoft docs and release notes are the source of truth.) Microsoft Learn+1

Approval checklist (one-slide summary for approvers)

- Connectivity: ExpressRoute with VPN failover approved? (yes/no) — includes private endpoints and DNS plan. Microsoft Learn

- Data movement: SHIR / On-prem gateway host build & patch plan approved?

- Compute/storage: ADLS Gen2 + Databricks workspace (VNet injection + Private Link) sizing estimate approved? Microsoft Learn

- BI licensing: PPU pilot vs Premium capacity decision + budget approved? (include cost forecast). Power BI

- Security & governance: Key Vault CMK, Purview classification, log retention & SIEM integration approved?

- Ops & DR: monitoring, runbooks, backup/retention, and DR RPO/RTO targets approved?

Recommended next steps for implementation plan (brief)

- Approve network & DNS design (ExpressRoute circuit + Private DNS zones).

- Approve gateway/SHIR host build (H/A pair), hardened image, and placement.

- Provision ADLS Gen2 + Private Endpoint + Key Vault (bring your own key if required).

- Create Databricks workspace with VNet injection and configure Private Link.

- Pilot: ingest a non-PII dataset → transform in Databricks → publish Power BI report via Direct Lake/PPU.

- Validate RLS, audit logging, and penetration testing.

Key references (authoritative)

- Microsoft example: “Use Microsoft Fabric to design an enterprise BI solution” (on-prem → Fabric pattern). Microsoft Learn

- On-premises data gateway architecture (Power BI). Microsoft Learn

- Databricks front-end private connectivity & Private Link guidance. Microsoft Learn+1

- ExpressRoute hybrid networking reference architecture. Microsoft Learn

- Power BI pricing & 2025 pricing changes. Power BI+1

If you want, I can:

- convert this into a single, one-slide Power BI intake slide (title + 4 blockers / approval bullets) formatted for PowerPoint, or

- produce a 1-page “approval justification” document tailored to your finance/regulatory reviewers (include cost ballpark).

Which would you like me to create now?

You said:

yes

ChatGPT said:

Fabric & Power Bi Service Approval – Hybrid Architecture (on-prem ↔ Azure)

Microsoft Fabric & Power BI Service Architecture Review & Approval

Hybrid Architecture (On-Prem ↔ Azure) – Financial Services

1. Design Overview (Target State)

Architecture Pattern: Secure hybrid analytics platform using Microsoft Fabric & Power BI as SaaS while retaining regulated data on-prem.

Core Components:

- On-Prem Systems: Core Banking, OLTP, Data Warehouse, Mainframe, Files

- Connectivity: ExpressRoute (Primary) + VPN (Failover), Private Link, Private Endpoints

- Data Movement: Fabric Pipelines / Azure Data Factory + SHIR / On-Prem Data Gateway

- Storage: ADLS Gen2 / Fabric Lakehouse

- Compute: Azure Databricks (VNet Injected + Private Link) / Fabric Compute

- Operational Store: Azure Cosmos DB

- BI Layer: Power BI Service (Direct Lake / DirectQuery / Import)

- Governance: Entra ID (Azure AD), Microsoft Purview, Key Vault (CMK)

Architecture Goal: Enable secure, compliant, scalable analytics while minimizing exposure of sensitive financial data.

2. Design Rationale & Use Cases

Why Hybrid for Financial Services:

- Maintain regulatory compliance and data sovereignty (PII, PCI, SOX)

- Isolate transactional systems from cloud workloads

- Provide scalable analytics and BI without disrupting legacy platforms

Key Use Cases:

- Fraud Detection & AML Analytics

- Risk & Credit Exposure Dashboards

- Financial Close & Regulatory Reporting

- Customer 360 & Behavioral Analytics

- Trade Surveillance & Operational Intelligence

3. Data Flow (End-to-End)

- On-Prem Sources → SHIR / Data Gateway

- Secure Transfer via ExpressRoute/VPN

- Raw Data Landing → ADLS Gen2 / Fabric Lakehouse

- Transformation → Azure Databricks / Fabric Notebooks

- Curated Data → Delta Tables / Cosmos DB

- Power BI Consumption → Direct Lake / DirectQuery / Scheduled Refresh

- Users Access Reports via Power BI Service with RLS & Conditional Access

4. Design Benefits

- Regulatory-compliant hybrid architecture

- Private, encrypted data transport

- Scalable and elastic compute

- Reduced on-prem load

- High-performance analytics

- Centralized governance and auditing

- Flexible reporting modes (real-time vs batch)

5. Design Scope

Included in Approval:

- Hybrid network design (ExpressRoute + Private Link)

- Gateway & SHIR deployment and HA

- ADLS Gen2 + Databricks + Cosmos DB configuration

- Power BI workspace & capacity model

- Security & Identity controls

- Governance framework integration

- Monitoring, DR, and operational runbooks

Out of Scope (Initial Phase):

- Full legacy application modernization

- Non-financial workloads

6. Required Resource Types

Azure Resources:

- Virtual Networks & Subnets

- ExpressRoute / VPN Gateway

- ADLS Gen2 Storage Accounts

- Azure Databricks Workspace

- Azure Cosmos DB

- Azure Data Factory / Fabric Pipelines

- On-Prem Data Gateway / SHIR Hosts

- Power BI Tenant & Workspaces

- Azure Key Vault, Purview, Log Analytics

7. Licensing & Pricing Model (Options)

| Option | When to Use | Ideal Scenario |
| --- | --- | --- |
| Power BI Pro | Small teams | Limited users, standard analytics |
| Power BI Premium Per User (PPU) | Pilot groups | Advanced features, limited scale |
| Power BI Premium Capacity (P SKU) | Enterprise | Large user base, SLA/Uptime needs |

Other Cost Drivers:

- Databricks compute

- ADLS consumption

- Cosmos DB RU/s

- ExpressRoute bandwidth

- Data egress

8. Constraints & Considerations

Security

- Gateway servers are critical trust points

- CMK and encryption mandatory for regulated data

Network

- Private Link introduces DNS complexity

- Latency dependent on network architecture

Operational

- SHIR sizing & HA planning required

- Large models may need Premium capacity or Direct Lake

Cost

- Databricks DBUs and Premium BI capacity require financial governance

9. Approval Blockers (Decision Points)

- ExpressRoute + Private Endpoint Architecture Approval

- Gateway Hosting & Hardening Strategy

- Power BI Licensing Model Selection

- Security & Governance Compliance Sign-off

10. Approval Verdict

☐ Architecture Approved ☐ Approved with Conditions ☐ Rejected – Redesign Required

Approver Sign-off

Name: Title: Date: Signature:

Slide Footer

"This architecture enables secure, scalable, and compliant analytics for regulated financial workloads using Microsoft Fabric and Power BI as a service, while preserving on-prem data integrity."

I’ve created your single-slide, review-ready Architecture Approval canvas for Fabric & Power BI Hybrid (On-Prem ↔ Azure) designed specifically for a financial services environment.

You can now:

- ✅ Use this as an executive approval slide

- ✅ Ask me to convert it into:

  - a more technical architecture version

  - a visual diagram layout

  - a regulatory-focused version (SOX, PCI, FFIEC, SOC2 language)

  - a cost governance / TCO slide

Tell me what you’d like to refine:

- Add architecture diagram?

- Add security controls detail?

- Add DR / BCP section?

- Tailor for CIO / Security / Risk Committee?